PROJECT REPORT

Full Stack Web Development

CollegeCompass

| Created By: | Shreya Panse | Approved By: |  |
| --- | --- | --- | --- |
| Created On: | 20 May 2026 | Approved On: |  |

Page left blank intentionally

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Title	4

General Instructions for using the Live Project Report Template

- This template and the subsequent document created using this template is a confidential document and is the intellectual property of Cloud Counselage Pvt. Ltd. Circulating it outside of the organisation without the consent of Cloud Counselage Pvt. Ltd. is the breach of company policies and will lead to legal actions

- This template is a guideline document to communicate the implementation of design ideas and the results of the work to the stakeholders.

- The text between inequality (< >) is to be replaced by relevant text

- Please remove the yellow highlight on the Text between the inequality (< >). This is done to help you notice the text to be changed/replaced

- The text in italics highlighted in grey is just for reference and should be removed after adding the relevant text

# PROJECT DETAILS

| Project Name | CollegeCompass — College Finder Web Application |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Industry Academia Community (IAC) |  |  |
| Project Manager | Harshada Topale |  |  |
| Start Date | 20-May-2025 | Completion Date | 25-May-2025 |

# SUMMARY

CollegeCompass is a full stack web application designed to help students across India and abroad discover, filter and compare colleges based on their entrance exam percentile, domain of interest and personal preferences. The project was needed because students preparing for competitive exams like JEE, CAT and NEET have no single platform that combines real NIRF ranking data, cutoff information, placement statistics and side-by-side college comparison in one place. The long-term benefit of CollegeCompass is that it reduces the confusion and information overload students face during college selection by giving them a data-driven, personalised shortlist. The application was successfully delivered with a working backend API built in Node.js and Express, a MySQL database containing 455 colleges, and a fully functional frontend with search, filters, pagination, college detail pages and a comparison feature.

# INTRODUCTION

## Background

The college selection process in India is complex and stressful for students. After clearing competitive exams like JEE Main, JEE Advanced, CAT or NEET, students must navigate hundreds of colleges, compare cutoffs, fees and placement records across multiple websites, and make a life-defining decision within a very short period. There was no single platform that aggregated this information in a structured, filterable and comparable format. CollegeCompass was conceived to solve this problem by building a centralised web application where students can enter their exam percentile and instantly see every college they are eligible for, compare them side by side and explore detailed information including cutoffs, average placements, fees and campus facilities. The project uses real NIRF 2024 and 2025 ranking data, JoSAA cutoff data, and manually verified placement statistics.

## Stakeholders

The primary stakeholders for CollegeCompass are:  1. Students (End Users): Students preparing for or who have cleared competitive entrance exams such as JEE Main, JEE Advanced, CAT, NEET, BITSAT, CUET, GATE, SAT and IELTS. These users need accurate, up-to-date information to make informed college choices.  2. Project Intern (Developer): Shreya  responsible for full stack development including database design, backend API development, frontend UI and all data import scripts.  3. Domain Lead: Responsible for reviewing coding standards, evaluating technical quality and ensuring the project meets the programme requirements.  4. Industry Academia Community (IAC): The organisation under whose Live Project programme this application was developed.

## Objectives

the original objectives of the CollegeCompass project were:  1. Build a web application with a backend database of IT and Management colleges in India along with colleges offering at least one IT or Management course  Achieved. The database contains 455 colleges across Engineering, Management, Medical, Law, Design and Arts domains sourced from NIRF 2024 rankings.  2. Implement search and filter functionality based on exam percentile, domain and college type Achieved. Filters for exam, percentile range, domain, college type and country are fully functional.  3. Build a side-by-side college comparison feature Achieved. Students can compare up to 3 colleges across 13 metrics with best values automatically highlighted.  4. Use HTML, CSS and JavaScript for frontend and a SQL-based database for backend Achieved. Node.js with Express handles the backend API and MySQL stores all college data.  5. Ensure compatibility across Windows, macOS and Linux development environments  Achieved. The application uses Node.js and MySQL which are cross-platform.  Change from original scope: The original brief focused on IT and Management colleges. The scope was expanded to include Medical, Law, Design and Arts colleges to make the platform more useful to a wider student audience. This change was made based on logical project evolution and did not impact the timeline.

# METHODOLOGY

These conventions are all about the positions of line breaks, how many characters should go on a line, and everything in between.

## Considerations & Assumption

The following considerations and assumptions were made during the development of CollegeCompass:  1. Data Availability: Real-time cutoff data for the current year (2025) is not publicly available until JoSAA counselling concludes in July 2025. The application therefore uses 2024 cutoff data as the most recent available source. This is a known limitation and the system is designed to accept updated data through import scripts without any code changes.  2. Fees Estimation: The NIRF ranking CSV does not include fee information. Fees for colleges imported from the NIRF CSV were estimated based on college type (IIT, NIT, private, state) using publicly known fee ranges. Exact fees for manually seeded colleges were verified from official college websites.  3. Placement Data: Placement statistics are available only for colleges with well-documented annual placement reports. Approximately 62 colleges in the database have verified placement data. The remaining colleges show blank placement fields which is an accurate reflection of unavailable data rather than an error.  4. Single Developer: The entire application was developed by one intern. As a result, features such as the AI chatbot, user authentication, saved college shortlists and cutoff prediction were planned but deferred to future sprints rather than included in the MVP.

## Approach

The CollegeCompass project adopted an Agile development approach with feature-based sprints. Rather than designing and building the entire application at once, the project was broken into four phases:  Phase 1 Environment Setup and Backend Foundation: Node.js with Express was chosen as the backend framework because it is lightweight, JavaScript-based (consistent with the frontend language), and well-suited for building REST APIs. MySQL was chosen as the database because the project team had prior experience with it and it is well-supported on all operating systems. The database schema was designed first using a normalised relational structure with separate tables for colleges, exams, courses, cutoffs, placements and college factors.  Phase 2  Data Collection and Import: Real college data was sourced from the official NIRF 2024 rankings portal and Kaggle. A custom Node.js import script was written to parse the NIRF CSV and insert records into the database, handling duplicate detection automatically.  Phase 3 API Development: Four core REST API endpoints were built  GET /colleges (with dynamic filtering and pagination), GET /colleges/:id (full college detail), POST /colleges/compare (multi-college comparison) and GET /colleges/exams/all. Each endpoint was tested in the browser and verified against the database.  Phase 4  Frontend Development: Three HTML pages were built (landing, explore, compare) with a shared JavaScript helper file. The UI was designed with a dark navy theme, animated college cards, a filter sidebar, exam chips and a sticky compare bar.

## Activities

The following activities were performed to deliver the CollegeCompass project:

1. Requirement Analysis: Reviewed the project brief and identified core features college search, percentile-based filtering, comparison and college detail pages.

2. Environment Setup: Installed Node.js, MySQL, MySQL Workbench and VS Code. Initialised the Node.js project with npm init and installed Express, MySQL2, CORS and dotenv packages.

3. Database Design: Designed and created 7 MySQL tables colleges, exams, courses, college_courses, cutoffs, placements and college_factors with appropriate foreign key relationships.

4. Data Seeding: Manually inserted 20 colleges with accurate cutoffs and placement data as the initial dataset. Then wrote and ran import.js to bulk import 354 additional colleges from the NIRF 2024 CSV, bringing the total to 455 colleges.

5. API Development: Built all four REST API endpoints in Express with dynamic SQL query building to support multiple simultaneous filters. Added pagination (LIMIT and OFFSET) to the main colleges endpoint.

6. Frontend Development: Built landing.html with hero animations, exam ticker, how-it-works section and feature cards. Built index.html with filter sidebar, exam chips, animated college cards, sort dropdown and pagination bar. Built college.html for detailed college view. Built compare.html with animated bar charts and best-value highlighting.

7. Bug Fixing: Fixed a route ordering bug where /colleges/exams/all was being matched by the /:id wildcard route. Fixed the domain filter for medical colleges by inserting missing college_courses records. Fixed pagination resetting filters on page change by storing currentFilters in a global variable.

8. Documentation: Completed Coding Standards document, Test Plan and Traceability Matrix as part of the project deliverables.

# TARGETTED V/S ACHIEVED OUTPUT

The following table shows the targeted versus achieved output for CollegeCompass:  Targeted: Build a database of IT and Management colleges in India. Achieved: Built a database of 455 colleges across 6 domains (Engineering, Management, Medical, Law, Design, Arts) in India and abroad. Exceeded the original scope significantly.  Targeted: Implement percentile-based filtering for entrance exams. Achieved: Implemented filters for 12 exams including JEE Main, JEE Advanced, CAT, NEET, BITSAT, CUET, GATE, SAT, IELTS, CLAT, NATA and UCEED. Percentile range filtering works correctly.  Targeted: Build a college comparison feature. Achieved: Comparison of up to 3 colleges across 13 metrics (NIRF rank, cutoff, fees, average package, highest package, placement rate, research score, campus size, hostel, international exchange). Best values highlighted in green automatically.  Targeted: Use HTML, CSS, JavaScript and SQL database. Achieved: Frontend built with HTML, CSS and vanilla JavaScript. Backend built with Node.js and Express. Database built with MySQL. All requirements met.  Targeted: Pagination for large college lists. Achieved: Pagination implemented at 20 colleges per page with page navigation, active page highlighting and smooth scroll to top on page change.  Not Achieved (Deferred): AI chatbot feature  planned for future sprint after MVP completion. User authentication and saved college shortlist planned for future sprint. Cutoff prediction using historical trend data  deferred pending availability of multi-year JoSAA CSV data. Mobile filter drawer  partially implemented, drawer slide-up animation pending.  Reason for Deviations: All deferred features were deprioritised to ensure the core functionality was built robustly and thoroughly tested within the project timeline. The MVP features were all delivered successfully.

# CONCLUSION

CollegeCompass successfully demonstrates that a single full stack web application can consolidate the fragmented and overwhelming college selection process into a simple, data-driven experience for Indian students. The application proves useful to stakeholders in the following ways:  For Students: CollegeCompass eliminates the need to visit multiple websites to compare colleges. A student with a JEE Main percentile of 94 can open the application, select their exam and percentile, and instantly see every NIT and private engineering college they are eligible for, sorted by NIRF rank. They can then compare three of these colleges side by side and view detailed information including average placement packages, fees, hostel availability and campus size all on one platform.  For the Institution (IAC): The project demonstrates full stack development capability using industry-standard tools and conventions. It covers database design, REST API development, frontend development, data import automation and documentation a complete software development lifecycle within a single project.  Future Scope: 1. AI Chatbot: Integrate Claude API to build a conversational college advisor that queries the database and answers natural language questions such as "Which NIT should I target with 94 percentile in JEE Main for CSE?" 2. Cutoff Prediction: Use multi-year JoSAA data to build a linear regression model in Node.js that predicts 2025 cutoffs with a confidence range. 3. User Accounts: Allow students to create profiles, save college shortlists and track application deadlines. 4. Real-time Data Updates: Build automated scripts to refresh college data from NIRF and JoSAA sources each year. 5. Mobile Application: Convert the frontend into a Progressive Web App (PWA) for a native mobile-like experience on Android and iOS.

# APPENDICES

## Appendix A – Title

Appendix A — Technology Stack  Frontend: HTML5, CSS3, Vanilla JavaScript Backend: Node.js v20, Express.js v4 Database: MySQL 8.0 Packages: mysql2, cors, dotenv, express Development Tools: VS Code, MySQL Workbench, Chrome DevTools Data Sources: NIRF India Rankings 2024 (nirfindia.org), Kaggle NIRF Dataset Deployment Target: Railway (backend), Netlify (frontend), Supabase (database)  Appendix B — API Endpoints Summary  GET /colleges — Returns paginated list of colleges with optional filters: exam, percentile, domain, type, country, page, limit GET /colleges/exams/all — Returns all entrance exams in database GET /colleges/:id — Returns full college detail with nested placements, cutoffs, courses and factors POST /colleges/compare — Accepts array of 2-3 college IDs, returns comparison data  Appendix C — Database Tables  colleges — 455 records. Stores name, city, state, country, type, NIRF rank, fees, website, about exams — 12 records. Stores exam name, full name, type courses — 23 records. Stores course name, domain, duration college_courses — Junction table linking colleges to courses (many-to-many) cutoffs — Stores min and max percentile per college per exam per year placements — Stores average package, highest package and placement percentage per college per year college_factors — Stores hostel, international exchange, research score and campus size per college